FREELANCING APPLICATION MERN

MONGODB – MERN STACK

UNIVERSIDAD DE DAGUPAN

\

SUBMITTED BY: JOHN PAUL A. BRAGANZA

PHASE-WISE PROJECT DOCUMENTATION

Freelancer Project Hub – MERN Stack Capstone

Phase 0: Project Initiation & Planning (Week 1)

Objective
Define project scope, identify stakeholders, select technology stack, and create a development roadmap.

Activities

- Finalise project idea: A platform connecting clients and freelancers with real-time chat, task board, and file delivery.

- Identify user roles: Client, Freelancer.

- Choose MERN stack (MongoDB Atlas, Express.js, React, Node.js) plus Socket.IO, Cloudinary, JWT.

- Set up GitHub repositories:

  - Backend: FreelancerProjectHub-backend

  - Frontend: FreelancerProjectHub-frontend

- Create a project board (GitHub Projects / Trello) with epics and user stories.

- Define timeline (6 weeks).

Deliverables

- Project charter (one page).

- GitHub repositories with README.

- High-level feature list.

Phase 1: Requirement Analysis (Week 2)

Objective
Gather functional and non-functional requirements.

Activities

- Functional Requirements

  - User registration & login (JWT, role-based).

  - Clients: post projects, view proposals, accept/reject freelancers, review deliverables, chat.

  - Freelancers: browse projects, submit proposals with bid amount & cover letter, submit work (file uploads), chat.

  - Real-time notifications for new proposals, messages, status changes.

  - Kanban task board (To-Do, In-Progress, Done).

  - Simulated payment (bank account details).

  - Profile management (skills, bio, profile picture).

- Non-Functional Requirements

  - Response time < 2 seconds for API calls.

  - Concurrent users: 50 initially (scalable).

  - Secure storage of passwords (bcrypt).

  - Responsive design (mobile/desktop).

Deliverables

- Software Requirements Specification (SRS) document.

- User stories mapped to features.

- Wireframes (low-fidelity) for each page.

Phase 2: System Design (Week 3)

Objective
Create architecture, database schema, API contracts, and UI mockups.

2.1 High-Level Architecture

text

[Browser] ──► React Frontend (Vite)

│

├──► REST API (Axios) ──► Express Backend ──► MongoDB Atlas

└──► Socket.IO (client) ──► Socket.IO Server ──► MongoDB (chat)

2.2 Database Design (MongoDB Collections)

| Collection | Key Fields |
| --- | --- |
| users | name, email, password (hashed), role (client/freelancer), skills, bio, rating |
| projects | title, description, budget, status, clientId, assignedFreelancerId |
| proposals | projectId, freelancerId, coverLetter, bidAmount, status (pending/accepted/rejected) |
| deliverables | projectId, fileUrl, description, submittedAt, feedback, status |
| messages | projectId, senderId, text, timestamp |
| notifications | userId, message, type, read, createdAt |
| reviews | projectId, reviewerId, revieweeId, rating, comment |
| bankaccounts | freelancerId, accountHolder, accountNumber, bankName |

ER Diagram (simplified):
users (1) ──< projects (client)
projects (1) ──< proposals
proposals (1) ──1 freelancer (user)
projects (1) ──1 deliverables
projects (1) ──< messages

2.3 API Endpoints Design (REST)

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/auth/register | Register user |
| POST | /api/auth/login | Login → JWT |
| GET | /api/users/profile | Get profile |
| PUT | /api/users/profile | Update profile |
| GET | /api/projects | Get all open projects |
| POST | /api/projects | Create project (client) |
| GET | /api/projects/:id | Project details |
| PUT | /api/projects/:id | Update project status |
| POST | /api/proposals | Submit proposal (freelancer) |
| PUT | /api/proposals/:id | Accept/reject proposal |
| POST | /api/deliverables | Submit work (freelancer) |
| GET | /api/messages/:projectId | Chat history |
| POST | /api/messages | Send message (via Socket.IO also) |
| GET | /api/notifications | Get user notifications |

2.4 UI/UX Design (High-Fidelity)

- Figma / Balsamiq mockups for:

  - Landing page, Login/Register

  - Client Dashboard (project cards, create project modal)

  - Freelancer Dashboard (stats, active projects)

  - Marketplace (filterable project list)

  - Project Details (chat, proposals list, deliverable submission)

  - Kanban Board (drag-drop using react-beautiful-dnd)

Deliverables

- Architecture diagram.

- Database schema (JSON / Mongoose models).

- API contract (OpenAPI / Postman collection).

- Interactive UI mockups.

Phase 3: Development (Weeks 4–5)

Objective
Implement frontend, backend, and database integration.

3.1 Backend Implementation (Node.js + Express)

Week 4 (Days 1-3)

- Set up Express server, connect to MongoDB Atlas.

- Create Mongoose models: User, Project, Proposal.

- Implement authentication middleware (JWT, bcrypt).

- Build auth routes (register, login).

Week 4 (Days 4-5)

- CRUD for projects (client only).

- Proposal submission and management (freelancer + client views).

- Profile update routes (upload profile picture to Cloudinary).

Week 5 (Days 1-2)

- Deliverable submission with Cloudinary file upload.

- Socket.IO integration: rooms per project, message persistence.

- Notification system (store in DB + emit via socket).

Week 5 (Day 3)

- Simulated payment endpoint (store bank account, release payment).

- Review & rating endpoints.

3.2 Frontend Implementation (React + Vite)

Week 4 (Days 1-3)

- Scaffold with Vite, install Axios, React Router, Socket.IO client.

- Create AuthContext for global user state.

- Build Login/Register pages with role selection.

Week 4 (Days 4-5)

- Client Dashboard: list projects, create project modal.

- Freelancer Dashboard: show stats and active projects.

- Marketplace: fetch all open projects, filter by skills/budget.

Week 5 (Days 1-2)

- Project Details page:

  - Show project info, proposals list (client view), submit proposal form (freelancer).

  - Integrate real-time chat component.

- Deliverable submission form (file upload).

Week 5 (Day 3-4)

- Kanban task board (drag-drop, tasks stored in separate collection or embedded).

- Notifications dropdown (fetch and mark as read).

- User profile page (edit skills/bio, upload picture).

Week 5 (Day 5)

- Payment simulation UI (add bank account, request payout).

- Responsive CSS (mobile layout).

3.3 Integration

- Connect frontend API calls to backend endpoints.

- Test Socket.IO messaging across multiple browser windows.

- Ensure JWT is sent in Authorization header.

Deliverables

- Fully functional backend with all endpoints.

- Fully functional frontend with all pages.

- Code pushed to GitHub (both repos).

Phase 4: Testing (Week 6, Days 1–2)

Objective
Verify functionality, security, and performance.

4.1 Testing Types

- Unit Testing (backend) – using Jest for critical functions (password hashing, token generation).

- Integration Testing – Postman collection for API endpoints.

- End-to-End Testing – Cypress (simulate user flows: register → create project → submit proposal → accept → chat → submit deliverable).

- User Acceptance Testing (UAT) – 5 test users (2 clients, 3 freelancers) execute predefined scenarios.

4.2 Bug Fixes & Optimization

- Fix any errors in authentication flow, file uploads, or real-time chat.

- Optimize MongoDB indexes (e.g., on project.status, userId).

- Reduce bundle size (Vite code splitting).

Deliverables

- Test report (bugs found & fixed).

- Updated Postman collection.

Phase 5: Deployment (Week 6, Day 3)

Objective
Deploy the application to a production environment.

5.1 Deployment Architecture

- Backend – AWS EC2 (Ubuntu 22.04) + PM2 + Nginx (reverse proxy).

- Frontend – built with npm run build, served via Nginx.

- Database – MongoDB Atlas (already cloud).

- File Storage – Cloudinary.

5.2 Deployment Steps

- Backend

  - SSH into EC2, clone backend repo.

  - Install Node.js, npm, PM2.

  - Set .env with production MONGO_URI, JWT_SECRET, Cloudinary keys.

  - Run pm2 start server.js --name freelancer-backend.

- Frontend

  - Clone frontend repo.

  - Run npm run build.

  - Configure Nginx to serve the dist/ folder and proxy /api to http://localhost:5000.

- Domain & SSL (optional)

  - Point domain to EC2 IP.

  - Use Let’s Encrypt for HTTPS.

Deliverables

- Live URL: http://51.20.85.41

- PM2 status, Nginx config file.

Phase 6: Maintenance & Handover (Week 6, Days 4–5)

Objective
Provide documentation and plan future improvements.

Activities

- Write final project report (this document).

- Create user manual (how to use the platform).

- Record a demo video (walkthrough of all features).

- Backup MongoDB Atlas database.

- Identify potential enhancements:

  - Real payment gateway (Stripe).

  - Email notifications (Nodemailer).

  - Mobile app (React Native).

Deliverables

- Final documentation (PDF/Markdown).

- Video demo link.

- GitHub README with deployment instructions.

Phase-Wise Timeline Summary

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Phase 0: Initiation | Week 1 | GitHub repos, project charter |
| Phase 1: Requirements | Week 2 | SRS, wireframes |
| Phase 2: Design | Week 3 | Architecture, DB schema, API contracts, UI mockups |
| Phase 3: Development | Weeks 4-5 | Working backend & frontend, integrated |
| Phase 4: Testing | Week 6 (Days 1-2) | Test report, bug fixes |
| Phase 5: Deployment | Week 6 (Day 3) | Live application on AWS EC2 |
| Phase 6: Maintenance | Week 6 (Days 4-5) | Final docs, demo, handover |

Appendices

A. Environment Variables Template

Backend .env

env

PORT=5000

MONGO_URI=mongodb+srv://<user>:<pass>@cluster0.xxxxx.mongodb.net/freelancing

JWT_SECRET=superSecretKey

CLOUDINARY_CLOUD_NAME=yourCloud

CLOUDINARY_API_KEY=123456

CLOUDINARY_API_SECRET=abcdef

Frontend .env (Vite)

env

VITE_API_URL=http://localhost:5000/api

VITE_SOCKET_URL=http://localhost:5000

B. References

- GitHub: FreelancerProjectHUB_final_capstone_project

- MongoDB Atlas Setup Guide (see previous answer)